# SplitSync — Development Progress Log

Amsh Shrestha (S394695). Running technical record of what has been built, by week, as of 15 Sept 2026. Source: GitHub commit history and the team’s Trello board — not reconstructed from memory.

- Repo: https://github.com/ams-sth/group_1_software_project

- Trello: https://trello.com/b/11CVnhSH/prt585-software-engineering-practice

## Week 02 — Ideation

- Brainstormed candidate projects; researched problems and competitors.

- Shortlisted three options: Theatre management system, SplitSync (Splitwise alternative), Art commission platform.

- Met as a team to scope requirements and align on direction.

## Week 03 — Project Selection

- Selected SplitSync as the project to build.

## Week 04 — Environment Setup & Architecture

- Created the GitHub repo and branching strategy (main/dev/feature).

- Scaffolded the .NET Web API project (folder structure, base controllers).

- Scaffolded the React PWA (manifest.json, service worker skeleton).

- Created a Kinde account and obtained test client ID/secret.

- Drafted the ER diagram (users, groups, bills, payments).

- Scaffolded the test project (xUnit/NUnit).

- Documented DB naming conventions.

- Finalised functional and non-functional requirements.

- Designed wireframes: onboarding, balance dashboard, bill setup, bill detail, payment confirmation, notifications.

## Week 05 — Authentication & Core Pages

- Built the authentication backend: ASP.NET Core Identity, JWT issuance, register/login by email or username, EF Core + SQLite migration.

- Built the homepage and profile pages in the React frontend.

- Updated wireframes in Figma.

- Created the layered architecture diagram and activity diagrams.

- Added frontend test cases for authentication and signup flows.

- Added e2e tests for the authentication page.

## Week 06 — Groups

- Built the group feature backend: Group and GroupMember models, GroupsController (create/list/add-member/join-by-ID endpoints), migration applied to Supabase.

- Built the GroupsPage frontend: create/list/join groups, per-group add-member form, wired to the real API.

- Made the profile page reflect real account data.

- Built the homepage.

- Removed the unused “Continue with Google” sign-in stub from the authentication page.

- Added frontend test cases covering activity, expense, group members, group overview, recurring expenses, settings, and settlements.

- Added backend unit/integration tests for HealthController/HealthEndpoint.

## Week 07 — Expenses, Settlement, Group Management (current)

- Built expense-splitting backend logic: equal, unequal, and percentage split calculations.

- Built settle-up balances backend logic.

- Built group management: rename, delete, leave group, kick out members.

- Built account deletion.

- Wired the expense/split and settle-up frontend UI to the new API endpoints.

- UI polish pass across group and expense screens.

## Not Yet Done (open on Trello)

- Google OAuth — still a stub; real integration not wired up (Review/Blocked).

- Test plan draft and Cypress integration (Review/Blocked).

- Chatbot scope confirmation (Review/Blocked).

- No live deployment/staging environment set up yet.