SYDNEY GROUP 1 MEETING MINUTES

WEEK 9-2

DATE: 24 SEPTEMBER 2026

| Attendees - Devi - Amsh - Shanti | Agenda - Scheduled check-up |
| --- | --- |

| Updates - Development: all UX improvements done - Testing: 90% done, targeting completion this weekend - Report analyst needs data — Devi (DA) will prepare it and send before the weekend | Action Items - Shanti: finish testing by this weekend - Devi: prepare and send data to the report analyst before the weekend - Everyone: keep Trello updated |
| --- | --- |

Final Announcements

- Reminder: keep Trello updated