SYDNEY GROUP 1 MEETING MINUTES

WEEK 7-1

DATE: 8 SEPTEMBER 2026

| Attendees - Devi - Amsh - Shanti | Agenda - Scheduled catch-up |
| --- | --- |

| Updates - Development: spending group module is finished, ready for testing - Testing: auth testing in progress; spending group module testing to follow - Vercel deployment has an issue connecting to the external DB — testing will run against the app locally until resolved - This week's focus: development progress on the expenses module | Action Items - Amsh: continue development on the expenses module this week - Amsh: resolve Vercel-to-DB connection issue - Shanti: finish testing auth, begin testing the spending group module - Devi: review testing results when it finishes - Testing to proceed via local app until deployment issue is resolved |
| --- | --- |

Final Announcements

- None this week